1. Developer Environment & Accounts

- GitHub Desktop on all laptops: Avoid the terminal command line—use the visual app to pull and push code safely.

- VS Code + AI Extensions: Install Cursor or VS Code with GitHub Copilot / Continue.dev extensions on everyone’s machine.

- Shared API Account: One team member creates a free Groq Console account (console.groq.com) and generates an API key. Share that same key via your .env file across all laptops.

- Database Cloud Instance: Avoid local PostgreSQL/MongoDB installations that break when moving laptops. Set up a free managed database on Supabase or Neon.tech so everyone connects to the exact same cloud database instantly.

2. Mock Data & Seed Scripts

Judges do not want to see empty dashboards or simple "test1" records. You must prepare:

- Faker Script: A simple Python or JS script that generates 100 realistic-looking dummy records (e.g., real Indian names, realistic addresses, mock PDF invoices, or timestamps).

- Pre-populated DB: Run the generator script on Day 3 so that your web app looks like a active, populated system on presentation day.

3. Pitch & Presentation Prep Materials

In SIH, the presentation is 50% of the score. You need:

- The Official SIH PPT Template: Colleges strictly require the standard 7-8 slide PPT deck (Problem, Solution, Architecture, Feasibility, Use Cases, Tech Stack, Team).

- Architecture Diagram: A simple visual built on Excalidraw or Draw.io showing how your React Frontend connects to Node.js/FastAPI, Supabase DB, and Groq API.

- Screen Recorder: Install OBS Studio or Loom. Record a 2-minute backup video of your working app on Day 9. If the college Wi-Fi fails or APIs time out during the presentation, play the video immediately.

4. Role Assignment (The 4-Person Division)

To avoid stepping on each other's toes or causing Git merge conflicts, assign rigid roles:

|  |  |  | Role | Responsibility | Primary Tool |
| --- | --- | --- | --- | --- | --- |
|  |  |  | Frontend Lead | Pages, forms, UI dashboards, charts, responsiveness | React / Next.js / v0.dev |
|  |  |  | Backend & API Lead | DB tables, Express/FastAPI routes, Groq API integration | Node.js / Python / Supabase |
|  |  |  | Data & Logic Lead | JSON schemas, mock data scripts, PDF/file processing logic | Python / pdfplumber / Pandas |
|  |  |  | Pitch & Flow Lead | PPT deck, UI testing, demo rehearsal, edge-case checks | Canva / Google Slides / Figma |